=== KURZORA PROJECT HANDOVER TEMPLATE === 📅 DATE: July 19, 2025 ⏰ TIME: Current CEST Time 📊 SESSION: #205 | TRANSITION: Claude → Next Claude Session | Duration: 3+ hours 🎯 CURRENT PHASE: **UX IMPROVEMENT & TIER ASSIGNMENT BUG RESOLUTION COMPLETE**

**🚨 CRITICAL INFO (30-Second Read):**

**Last Working:** ✅ COMPLETE SUCCESS - Tier assignment bug FIXED + UX strategy agreed upon  
**Current Blocker:** NONE - All systems operational, ready for UX implementation  
**Urgent Action:** **Implement clean upgrade UX** - Remove upgrade prompts from Dashboard/Signals, keep only contextual info in Settings  
**Don't Touch:** **AuthContext.tsx Session #205 tier assignment fixes** - WORKING PERFECTLY for both Starter and Professional  
**Test Accounts:** Both Starter and Professional signups tested and working correctly

**🛡️ MANDATORY ANTI-REGRESSION PROTOCOL:**

**🚨 CRITICAL: NEW AI MUST READ AND FOLLOW BEFORE ANY CODE CHANGES 🚨**

**STEP 1: REVIEW RECENT FIX HISTORY** Before writing ANY code, read the last 3-5 handover documents and identify:

* [✅] All bugs that were FIXED in recent sessions
* [✅] Which files contain critical fixes that must be preserved
* [✅] What functionality was recently repaired and must not be broken
* [✅] All "DO NOT TOUCH" components and working systems

**STEP 2: PROTECTED FIXES INVENTORY** Current protected fixes that MUST NEVER be broken:

* **Session #205:** 🚨 **CRITICAL** - AuthContext.tsx tier assignment fixes (normalizePlanId, enhanced determineSubscriptionTier, admin override scoping)
* **Session #191:** Enhanced plan data retrieval with email verification context detection (8 storage/retrieval methods)
* **Session #201:** AdminUsers.tsx bulletproof user creation (createUserProfileDirectly, enhanced handleSubmit)
* **Session #204:** SQL-based delete user functionality with 3-step deletion workflow
* **Session #118:** AuthContext.tsx bulletproof plan selection (storePlanDataWithMultipleBackups, retrievePlanDataFromAllSources)

**STEP 3: REGRESSION PREVENTION RULES**

* ❌ **NEVER modify AuthContext.tsx** without understanding Session #205 tier assignment fixes
* ❌ NEVER rewrite entire files that contain recent fixes
* ❌ NEVER "start fresh" with components that have recent fixes
* ❌ NEVER provide partial code snippets or "add this line" instructions
* ✅ ALWAYS preserve existing working functionality while adding new features
* ✅ ALWAYS test that tier assignment still works after making UI changes
* ✅ ALWAYS provide complete, corrected file contents ready for copy-paste replacement

**STEP 4: MANDATORY REGRESSION TESTING** After ANY code change, verify these recent fixes still work:

* [✅] **Starter signup creates Starter user** (subscription\_tier: "starter")
* [✅] **Professional signup creates Professional user** (subscription\_tier: "professional")
* [✅] **Admin panel user creation working** (both creation and deletion)
* [✅] **Plan selection logic preserved** (no tier assignment reversions)

**✅ COMPLETED MILESTONES:**

**Core Platform:**

* [✅] **Database Schema:** Supabase tables working with tier assignment
* [✅] **Authentication System:** User registration/login functional with FIXED tier assignment
* [✅] **Frontend UI:** Professional dashboard with real data integration
* [✅] **Signal Processing:** Backend APIs working with live signals
* [✅] **Alert System:** Make.com integration operational
* [✅] **Payment System:** Stripe integration functional
* [✅] **Live Deployment:** Production site live at kurzora.com

**Development Infrastructure:**

* [✅] **Environment Setup:** All API credentials configured
* [✅] **Package Dependencies:** All required libraries installed
* [✅] **Development Server:** Platform running at localhost:8081
* [✅] **GitHub Repository:** Code synced and version controlled
* [✅] **Tier Assignment:** BOTH directions working correctly (Session #205 fix)
* [✅] **Billing Strategy:** Annual discounts and upgrade scenarios defined with industry best practices

**🔄 IN PROGRESS:**

**Current Task:** Clean Upgrade UX Implementation + Annual Billing Strategy - Remove intrusive upgrade prompts, add annual pricing options  
**Completion:** 85% complete - Strategy and billing model defined, ready for implementation  
**Last Step:** Comprehensive bug report created, tier assignment tested, billing strategy documented with all scenarios  
**Next Step:** **Implement agreed UX strategy** - Remove upgrade prompts from Dashboard/Signals, update Settings page, add annual billing options to upgrade flows  
**Working Directory:** ~/Desktop/kurzora/kurzora-platform/frontend

**🎯 SESSION #205 MAJOR ACHIEVEMENTS:**

**1. TIER ASSIGNMENT BUG COMPLETELY RESOLVED:**

* **Issue Fixed:** Starter plan selections were creating Professional users
* **Root Cause:** Plan data normalization failures + admin email override interference
* **Solution:** Enhanced normalizePlanId() function + scoped admin override logic
* **Testing:** Both Starter and Professional signups verified working correctly
* **Status:** ✅ **PRODUCTION READY** - No more tier assignment errors in either direction

**2. COMPREHENSIVE BUG DOCUMENTATION:**

* **Created:** Complete bug report covering BOTH Professional→Starter AND Starter→Professional issues
* **Scope:** Full technical analysis, solutions, prevention guidelines, emergency procedures
* **Purpose:** Future-proof documentation for any tier assignment regressions
* **Value:** Immediate diagnosis and resolution capability for future sessions

**3. UX STRATEGY AGREEMENT:**

* **Problem:** Intrusive upgrade prompts on Dashboard, Signals, and Settings pages causing upgrade fatigue
* **Agreed Solution:** Remove upgrade prompts from Dashboard/Signals, keep only contextual info in Settings
* **Implementation Plan:** Settings page shows "Telegram alerts available with Professional plan" text only
* **User Flow:** Settings → See Telegram limitation → Dashboard → Upgrade if desired

**4. COMPREHENSIVE BILLING STRATEGY:**

* **Annual Discounts:** 16.7% discount (2 months free) for both Starter ($190/year) and Professional ($490/year) tiers
* **Mid-Cycle Upgrades:** Proration system with immediate feature activation (industry best practice)
* **Billing Anchor:** Keep user's original billing date for predictability
* **Downgrade Policy:** End-of-period downgrades for customer fairness
* **Implementation Phases:** Phase 1 (Clean UX + annual pricing), Phase 2 (complex scenarios), Phase 3 (enterprise features)

**🚨 CRITICAL UX IMPLEMENTATION REQUIREMENTS:**

**AGREED UX STRATEGY (MUST IMPLEMENT EXACTLY):**

**Dashboard Page Changes:**

* **REMOVE:** Large upgrade card/prompt completely
* **KEEP:** Small "Upgrade to Professional" button in navigation (optional)
* **RESULT:** Users focus on their current Starter features without pressure

**Signals Page Changes:**

* **REMOVE:** Large upgrade prompt completely
* **KEEP:** Clean signals display focused on user's current 3 signals
* **RESULT:** No upgrade fatigue, users enjoy their Starter experience

**Settings Page Changes:**

* **REPLACE:** Large upgrade card with simple contextual text
* **NEW TEXT:** "🔔 Telegram Alerts - Get instant notifications for high-probability signals"
* **BELOW:** "[ ] Enable Telegram Alerts" (disabled for Starter users)
* **INFO TEXT:** "ℹ️ Telegram alerts are available with Professional plan. Return to Dashboard to upgrade if you'd like instant notifications."
* **RESULT:** Contextual, relevant upgrade information only where it matters

**USER EXPERIENCE GOALS:**

* ✅ **Reduce upgrade fatigue** - No constant pressure on every page
* ✅ **Contextual relevance** - Upgrade info only where limitations actually matter
* ✅ **Natural discovery** - Users find limitations when trying to use premium features
* ✅ **Respect user choice** - Users who don't want Telegram never see upgrade prompts
* ✅ **Clean information flow** - Settings explains limitation, Dashboard provides upgrade action

**🗄️ DATABASE & BACKEND STATUS:**

**Database Configuration:**

* **Type:** Supabase (PostgreSQL)
* **Connection:** Working ✅
* **Project URL:** jmbkssafogvzizypjaoi.supabase.co
* **Tables Implemented:** All tables working with correct tier assignment
* **Tier Assignment:** ✅ **FIXED** - Both Starter and Professional working correctly

**API Endpoints Status:**

* **Authentication APIs:** ✅ Working with FIXED tier assignment
* **Signal Processing APIs:** ✅ Implemented and functional
* **User Management APIs:** ✅ Working (creation and deletion)
* **Payment APIs:** ✅ Stripe integration connected

**⚙️ ENVIRONMENT & SERVICES STATUS:**

**Core Services:**

* **Supabase:** Setup ✅ | Project: jmbkssafogvzizypjaoi | Connected: Yes | Auth: Working with fixed tiers
* **Stripe:** Setup ✅ | Mode: Live | Webhooks: Configured | Keys: Valid
* **Make.com:** Setup ✅ | Scenarios: Active | Testing: Success
* **GitHub:** Setup ✅ | Repository: Synced | Branch: main

**Development Tools:**

* **Environment Variables:** VITE\_ prefix working ✅
* **Framework:** Vite + React ✅
* **Package Manager:** npm ✅
* **Node Version:** Compatible ✅
* **Dependencies:** All installed ✅

**🐛 TECHNICAL CONTEXT:**

**Current Development State:**

* **Last Working Command:** git push origin main - Session #205 tier assignment fix successfully committed
* **Last Error Message:** None - all systems operational
* **Warning Messages:** Minor 406 error on profile fetch (non-critical, user profiles still created)

**Recent Changes:**

* **Session #205:** Enhanced AuthContext.tsx with tier assignment fixes (94 insertions, 38 deletions)
* **Configuration:** All environment variables working correctly
* **Code Quality:** Production-ready tier assignment system implemented

**Mac System Status:**

* **Project Location:** ~/Desktop/kurzora/kurzora-platform/frontend
* **Development Server:** Working on localhost:8081
* **Git Status:** Clean - Session #205 changes committed and pushed

**✅ STANDARD VALIDATION CHECKLIST:**

**Quick Health Check (5 minutes):**

* [✅] cd ~/Desktop/kurzora/kurzora-platform/frontend && npm run dev works
* [✅] open http://localhost:8081 loads without errors
* [✅] **Starter signup creates Starter user** with subscription\_tier: "starter"
* [✅] **Professional signup creates Professional user** with subscription\_tier: "professional"
* [✅] Admin panel creation and deletion functionality working
* [✅] No critical console errors in tier assignment
* [✅] git status shows clean working directory

**Test Accounts Ready:**

* **Starter User:** hhkhalid@hotmail.com - VERIFIED working correctly
* **Professional User:** test.professional@gmail.com - VERIFIED working correctly
* **Admin Panel:** kurzora.com/admin/users - VERIFIED working (creation + deletion)

**🐙 GITHUB STATUS & VERSION CONTROL:**

**Repository Information:**

* **GitHub URL:** https://github.com/khaled-hamdy/kurzora-platform
* **Current Branch:** main
* **Local Sync Status:** ✅ Synced - Session #205 tier assignment fix committed and pushed
* **Last Commit:** "🔧 SESSION #205: Fixed Starter→Professional tier assignment bug" | July 19, 2025
* **Last Push:** Successful | July 19, 2025

**Git Workflow Status:**

* **Uncommitted Changes:** No - All Session #205 work safely committed
* **Commits Ahead:** 0 - Repository up to date
* **Staging Area:** Clean
* **Branch Strategy:** ✅ SINGLE BRANCH ONLY - main branch contains ALL work

**Git Safety Status:**

* **Backup Frequency:** Real-time - Session #205 work safely committed
* **Recovery Point:** Latest GitHub commit: Session #205 tier assignment fix with all functionality preserved
* **Local Backup:** Clean - No uncommitted work
* **Repository Health:** Excellent - Full commit history preserved

**💰 BILLING STRATEGY & UPGRADE SYSTEM REQUIREMENTS:**

**ANNUAL BILLING STRUCTURE (Industry Best Practices):**

**Pricing Strategy:**

Starter Plan:

- Monthly: $19/month ($228/year)

- Annual: $190/year (Save $38 - 2 months free = 16.7% discount)

Professional Plan:

- Monthly: $49/month ($588/year)

- Annual: $490/year (Save $98 - 2 months free = 16.7% discount)

**MID-CYCLE UPGRADE/DOWNGRADE SCENARIOS:**

**Scenario 1: Starter Monthly → Professional Monthly**

Current: $19/month, upgrade July 15 (16 days remaining)

Calculation: (16 days × $1.58) - (16 days × $0.61) = $15.52 prorated charge

Result: Immediate Professional features, next billing $49 on original date

**Scenario 2: Monthly → Annual (Same Tier)**

Current: Professional Monthly $49/month, 16 days remaining

Calculation: Credit $25.81 unused + Charge $490 annual = $464.19 net

Result: Annual billing starts, next charge in 12 months

**Scenario 3: Tier + Billing Change**

Current: Starter Monthly $19/month → Professional Annual $490/year

Calculation: Credit $10.32 unused + Charge $490 = $479.68 net

Result: Immediate Professional features, annual billing cycle

**Scenario 4: Annual → Monthly Downgrade**

Current: Professional Annual, 6 months used of 12

Options:

A) Immediate: Credit $245 to account, start monthly billing

B) End of period: Keep Professional until annual expires, then monthly

C) Recommended: Keep features until period end (customer fairness)

**BILLING BEST PRACTICES IMPLEMENTATION:**

**Feature Activation Policy:**

* ✅ **Immediate activation** upon payment authorization (industry standard)
* ✅ **Keep original billing date** for customer predictability
* ✅ **End-of-period downgrades** for customer fairness
* ✅ **Trial conversion** ends trial immediately, starts paid subscription

**Technical Implementation Requirements:**

**Stripe Configuration:**

// Multiple price objects needed

const prices = {

starter\_monthly: 'price\_starter\_monthly\_19',

starter\_annual: 'price\_starter\_annual\_190',

professional\_monthly: 'price\_professional\_monthly\_49',

professional\_annual: 'price\_professional\_annual\_490'

};

// Upgrade API with proration

proration\_behavior: 'create\_prorations'

billing\_cycle\_anchor: 'unchanged' // Keep same billing date

**Database Schema Updates Needed:**

-- Add billing interval tracking

ALTER TABLE users ADD COLUMN billing\_interval VARCHAR(10) DEFAULT 'month';

ALTER TABLE users ADD COLUMN annual\_discount\_applied BOOLEAN DEFAULT false;

-- Subscription change audit trail

CREATE TABLE subscription\_changes (

id SERIAL PRIMARY KEY,

user\_id UUID REFERENCES users(id),

from\_tier VARCHAR(20),

to\_tier VARCHAR(20),

from\_interval VARCHAR(10),

to\_interval VARCHAR(10),

proration\_amount DECIMAL(10,2),

change\_date TIMESTAMP DEFAULT NOW(),

stripe\_invoice\_id VARCHAR(255)

);

**Enhanced Upgrade Modal Design:**

🔄 Choose Your Professional Plan

○ Monthly: $49/month

Prorated today: $15.52\*

○ Annual: $490/year (SAVE $98! - BEST VALUE ⭐)

Charge today: $479.68\*

\*Based on 16 days remaining in current cycle

Professional Features Activate Immediately:

✅ Unlimited signals (currently limited to 3/day)

✅ Telegram instant alerts

✅ Priority customer support

✅ Advanced filters

[Cancel] [Upgrade Monthly] [Upgrade Annual - BEST VALUE]

**IMPLEMENTATION PRIORITY PHASES:**

**Phase 1 (Must Have - Next Session):**

* ✅ Clean UX implementation (remove upgrade prompts)
* ✅ Basic monthly upgrade with proration
* ✅ Immediate feature activation
* ✅ Annual pricing display with discount messaging

**Phase 2 (Important - Future Session):**

* ✅ Monthly ↔ Annual upgrade scenarios
* ✅ Complex proration calculations
* ✅ Account credit system for downgrades
* ✅ Billing cycle optimization

**Phase 3 (Advanced - Future):**

* ✅ Enterprise annual contracts
* ✅ Volume discounts
* ✅ Usage-based billing components

**🎯 HANDOVER PRIORITIES:**

1. **IMPLEMENT CLEAN UX:** Remove upgrade prompts from Dashboard/Signals, update Settings page with contextual Telegram info
2. **ADD ANNUAL PRICING:** Display annual options with discount messaging in upgrade flows
3. **BASIC UPGRADE SYSTEM:** Implement monthly proration upgrade functionality
4. **TEST UX CHANGES:** Verify upgrade prompts removed correctly without breaking functionality
5. **PRESERVE TIER FIXES:** Ensure Session #205 tier assignment logic remains intact during UI changes
6. **VERIFY REGRESSION:** Test both Starter and Professional signups after UI modifications
7. **COMMIT CHANGES:** Git commit the UX improvements with clear session number

**🚫 CURRENT BLOCKERS:**

**Technical Issues:** NONE - All systems operational **Development Environment:** NONE - Clean working environment**External Dependencies:** NONE - All services working **GitHub & Version Control:** NONE - Repository healthy and synced

**📁 KEY FILES & LOCATIONS:**

**Project Structure (Mac Paths):**

* **Project Root:** ~/Desktop/kurzora/kurzora-platform/frontend
* **🚨 CRITICAL:** src/contexts/AuthContext.tsx (Session #205 tier fixes - DO NOT MODIFY)
* **📝 READY FOR CHANGES:** src/pages/Dashboard.tsx, src/pages/Signals.tsx, src/pages/Settings.tsx
* **📋 REFERENCE:** Comprehensive bug report created (available for copy-paste)

**Recently Modified Files:**

* **✅ COMPLETED:** src/contexts/AuthContext.tsx (Session #205 tier assignment fixes)
* **⚠️ NEXT TO MODIFY:** Dashboard, Signals, Settings pages (remove upgrade prompts)

**Protected Files (NEVER MODIFY):**

* **🛡️ AuthContext.tsx** - Contains Session #205 tier assignment fixes
* **🛡️ AdminUsers.tsx** - Contains Session #201 + Session #204 admin functionality
* **🛡️ Enhanced signal processing files** - Contains critical signal logic

**🗣️ USER COMMUNICATION STYLE:**

**Explanation Level:** Step-by-step like teaching a 6-year-old (user requirement)  
**Code Preference:** 🚨 **COMPLETE FILES ONLY** - User requires complete, corrected file versions (never partial code snippets)  
**Testing Style:** Verify each step to ensure tier assignment fixes preserved  
**Feedback Frequency:** After major achievements and before session transitions  
**Problem-Solving:** Collaborative debugging with detailed explanations

**🚨 CRITICAL CODE DELIVERY REQUIREMENT:**

✅ **ALWAYS provide complete file contents** ready for copy-paste replacement  
✅ **NEVER provide partial code snippets** or "add this line here" instructions  
✅ **ENSURE files are complete** and immediately usable with proper formatting preserved  
❌ **NO PARTIAL EXCERPTS** - User needs entire file content, not fragments

**🎯 SUCCESS METRICS:**

**Current Session Goals:**

* [✅] **Tier Assignment Bug Fixed** - Both Starter and Professional signups working correctly
* [✅] **Comprehensive Documentation Created** - Complete bug report for future reference
* [✅] **UX Strategy Agreed** - Clear plan for removing intrusive upgrade prompts
* [✅] **Billing Strategy Defined** - Annual discounts, proration, upgrade/downgrade scenarios documented
* [⚠️] **UX Implementation Pending** - Ready for next session to implement clean upgrade UX with annual billing options

**Quality Assurance:**

* **Code Quality:** Session #205 tier fixes are production-ready and thoroughly tested
* **User Experience:** Current UX has upgrade fatigue - agreed solution ready for implementation
* **Data Integrity:** Tier assignment working correctly in both directions
* **Security:** Authentication and tier assignment logic secure and robust

**Confidence Assessment:**

* **Technical Confidence:** 10/10 - Tier assignment completely resolved
* **UX Confidence:** 9/10 - Clear strategy agreed, ready for implementation
* **Risk Level:** LOW - All critical functionality preserved and working
* **User Satisfaction:** HIGH - Major tier assignment bug resolved, clean UX strategy agreed

**🛡️ MANDATORY PRESERVATION REPORT:**

**FIXES PRESERVED THIS SESSION:**

* [✅] **Session #205 Tier Assignment Fix** - Enhanced plan normalization and admin override scoping WORKING PERFECTLY
* [✅] **Session #191 Enhanced Plan Retrieval** - All 8 storage/retrieval methods preserved and functional
* [✅] **Session #201 Admin User Creation** - Bulletproof user creation logic preserved
* [✅] **Session #204 SQL Delete Functionality** - User deletion modal working correctly
* [✅] **All Previous Sessions** - No regressions introduced during Session #205

**REGRESSION TESTING COMPLETED:**

* [✅] **Starter signup creates Starter user** - VERIFIED working (hhkhalid@hotmail.com test)
* [✅] **Professional signup creates Professional user** - VERIFIED working (created test user)
* [✅] **Admin panel functionality** - VERIFIED both creation and deletion working
* [✅] **Database tier assignment** - VERIFIED correct subscription\_tier values
* [✅] **Console log validation** - VERIFIED tier determination logs show correct logic

**NEW FUNCTIONALITY ADDED:**

* **Enhanced Plan Data Normalization** - normalizePlanId() function handles multiple data structures
* **Scoped Admin Override Logic** - Admin email override only applies when no explicit plan selection
* **Defensive Validation** - Partial matching and fallback logic for corrupted plan data
* **Comprehensive Debugging** - Enhanced console logging for future troubleshooting

**WARNINGS FOR NEXT SESSION:**

* 🚨 **DO NOT MODIFY:** src/contexts/AuthContext.tsx (contains Session #205 tier assignment fixes)
* 🛡️ **PROTECTED:** All tier assignment logic and plan selection functions
* 🧪 **MUST TEST:** After UI changes, verify both Starter and Professional signups still work correctly
* ⚠️ **CRITICAL:** User requires complete file contents in artifacts - never partial code snippets

**📞 NEXT SESSION INSTRUCTIONS:**

**Immediate First Steps:**

1. **🚨 MANDATORY:** Read Anti-Regression Protocol above and confirm understanding of Session #205 tier assignment fixes
2. **🔍 MANDATORY:** Review that AuthContext.tsx must NEVER be modified - tier assignment is working perfectly
3. **🎯 PRIMARY TASK:** Implement clean upgrade UX according to agreed strategy
4. **🧪 VERIFICATION:** Test tier assignment still works after UI modifications
5. **📦 COMMIT:** Git commit UX improvements with Session #206 identifier

**UX Implementation Details:**

* **Dashboard.tsx:** Remove large upgrade card, keep clean dashboard focused on user's current signals, optionally add small "Upgrade to Professional" button in navigation
* **Signals.tsx:** Remove upgrade prompt completely, focus on user's 3 available signals
* **Settings.tsx:** Replace upgrade card with simple text: "🔔 Telegram Alerts - Get instant notifications for high-probability signals. [ ] Enable Telegram Alerts (disabled). ℹ️ Telegram alerts are available with Professional plan. Return to Dashboard to upgrade if you'd like instant notifications."
* **Pricing/Upgrade Modals:** Display both monthly and annual options with clear discount messaging: "Annual: Save $98 - 2 months free!"

**Context for Next AI:** "🎉 SESSION #205 COMPLETE SUCCESS: Tier assignment bug completely resolved! Both Starter and Professional signups working perfectly. Comprehensive bug documentation created. UX strategy agreed upon - remove intrusive upgrade prompts from Dashboard/Signals pages, keep only contextual Telegram info in Settings. BILLING STRATEGY DEFINED: Annual discounts (16.7%), mid-cycle proration upgrades, immediate feature activation, industry best practices documented. Implementation phases planned - Phase 1: Clean UX + annual pricing display, Phase 2: Complex upgrade scenarios, Phase 3: Enterprise features. All Session #191, #201, #204 functionality preserved exactly. Ready to implement clean upgrade UX with annual billing options. CRITICAL: AuthContext.tsx contains working tier assignment fixes - DO NOT MODIFY."

**🎯 HANDOVER NOTES:**

**MAJOR SUCCESS:** Session #205 achieved complete tier assignment resolution with both directions working correctly. User tested and confirmed fixes working. UX strategy agreed for next session - implement clean upgrade experience. BILLING STRATEGY COMPREHENSIVE: Annual discounts (16.7%), mid-cycle proration upgrades with immediate feature activation, industry best practices for downgrades and trial conversions. Implementation roadmap defined with clear phases.

**🚀 NEXT AI INSTRUCTIONS:**

"SESSION #205 → #206: TIER ASSIGNMENT SUCCESS + BILLING STRATEGY DEFINED! ✅ Both Starter/Professional signups working perfectly ✅ Comprehensive bug documentation complete ✅ UX strategy agreed - remove upgrade fatigue ✅ Annual billing strategy documented (16.7% discount, proration, best practices) ⚡ PRIORITY: Implement clean upgrade UX (Dashboard/Signals = no prompts, Settings = contextual Telegram info only) + Display annual pricing options with discount messaging 🛡️ PRESERVE: ALL Session #205 tier assignment fixes in AuthContext.tsx 🚨 CRITICAL: User requires complete file contents only - never partial code snippets. Build clean UX with annual billing options on proven tier assignment foundation."